# Completion assessment

Yes—judged as a functional, defense-demo prototype, the three processes have collectively reached approximately 84% completion.

| Process | Estimated prototype completion | Assessment |
| --- | --- | --- |
| Practicum | 84% | Core workflow and unusual-case loop work; schedule monitoring and institutional rule validation remain. |
| Graduation | 86% | Eligibility, application gating, batches, role reviews, resubmission, Dean approval, and export are strong. |
| Withdrawal | 82% | Subject-level approval and tagging work, but the proposal still describes program withdrawal and Registrar closure is external. |
| Combined | Approximately 84% | Above the 80% functional-prototype threshold. |

This is an engineering assessment based on requirement coverage, not an official KPI result. The project has not yet implemented the proposal’s KPI-measurement formulas, so you should say:

“The three processes are approximately 80–85% complete as a functional monitoring and workflow-coordination prototype.”

You should not claim that they are 80% production-ready or fully integrated with official institutional systems.

I compared the current build against [Final Proposal Document.pdf](/Users/admin/Downloads/CAP/Final Proposal Document.pdf), especially PDF pages 41–44, 52–63, 67–81, and 110–118. I also reran 10 targeted workflow tests covering the three processes; all 10 passed.

# Important proposal conflicts found

## 1. Withdrawal is still described incorrectly in the proposal

The current system and your confirmed requirement implement:

- Withdrawal from one particular enrolled subject.

- Available before classes or during the first seven calendar days.

- No grade, academic penalty, or adverse transcript mark.

- The student remains Active in the graduate program.

- Other subjects remain unchanged.

However, the proposal still contains program-withdrawal language:

- PDF page 43 describes Withdrawal as a “controlled exit process.”

- PDF page 116 says monitoring stops after withdrawal.

- PDF page 185 defines Withdrawal as leaving the graduate program.

- The conceptual-framework policy text still connects Withdrawal to attrition and program exit.

This is the largest conceptual-framework mismatch.

### Correct replacement description

Subject Withdrawal is a standalone process that allows an active student to withdraw from one enrolled subject before classes begin or during the first seven calendar days of class. GS Staff forwards the structured request to the Dean for approval or denial. If denied, the selected subject remains enrolled and the student’s record remains unchanged. If approved, GS Staff explicitly tags only the selected subject as Withdrawn. The student remains Active in the graduate program, unrelated subjects remain unchanged, and the withdrawn subject carries no grade, academic penalty, or adverse transcript mark. GS Staff then exports the approved withdrawal list for manual email to the Registrar and waits for acknowledgement outside the portal.

The BPMN diagram, glossary, data table, milestone criteria, conceptual-framework narrative, and scope description should all use this definition.

## 2. Graduation still claims an external send and acknowledgement

PDF page 44 states that the endorsed list is sent to the Registrar and receipt is acknowledged.

The implemented system intentionally does not make this false claim. It currently:

- Allows the Dean to approve and prepare the batch for export.

- Downloads the endorsed list as CSV.

- Shows a popup stating that no email was sent.

- Instructs the Dean to email the file manually.

- Leaves the status as Exported — Ready to Send while waiting for acknowledgement.

### Correct replacement description

After the Dean approves the graduation endorsement batch, the portal prepares and exports the endorsed list as a CSV file. The Dean sends the downloaded file to the Registrar through the official external email channel and waits for acknowledgement. The prototype records the export but does not claim that an email was sent or that the Registrar acknowledged receipt unless a future integration or manual acknowledgement-recording feature performs that action.

## 3. Practicum is substantially aligned

PDF page 41 describes:

- Program-dependent Practicum.

- Psychology and MSGC only.

- MOA submission.

- Completion of required hours.

- Multiple certificates where hours come from different companies.

- GS Staff forwarding.

- Academic Coordinator review.

- Status report to the Dean.

This is closely aligned with the current build.

The main missing item is that the proposal also includes Practicum schedule monitoring, but the current Practicum record has no structured start date, end date, company period, or schedule-monitoring component.

# The completed 80% — what is already implemented

# A. Practicum completed functionality

## Program scope and eligibility

- Practicum is restricted to Psychology programs and MSGC.

- MAPSY, DPSY, and MSGC are recognized as within scope.

- Students from other programs are excluded from Practicum actions.

- Out-of-scope student submissions are rejected by the backend.

- Staff rosters are filtered to the permitted programs.

- The student page prominently states Psychology and MSGC students only.

- Andrea Villanueva is a MAPSY demo student.

- Paolo Ramirez is an MSGC demo student.

- Existing Practicum records are also filtered according to the same scope.

- Eligibility checks are derived from curriculum completion and research progress.

- The current prototype checks Basic, Major, Cognate, and total completed units.

- It checks preceding Title, Proposal, Ethics, and Final-stage progress.

- Missing or unknown source data produces Needs verification instead of silently passing.

- The student cannot begin MOA submission until eligibility is satisfied.

Relevant implementation: [app.py (line 1017)](/Users/admin/Desktop/CAPSTONE-USLS-MVP/app.py:1017) and [app.py (line 11597)](/Users/admin/Desktop/CAPSTONE-USLS-MVP/app.py:11597).

## Student submission flow

- The student sees a numbered five-step Practicum workflow.

- Step 1 shows the automatic eligibility checklist.

- Step 2 captures the Practicum site.

- Step 2 captures the supervisor’s name.

- A signed MOA PDF is required.

- The MOA is preserved in the workflow file history.

- Completed information becomes read-only while reviewers act.

- Future uploads are locked while the case is waiting for a reviewer.

- Step 3 captures required and completed hours.

- The default required-hours value is 200.

- Completion evidence is uploaded as PDF.

- Multiple evidence uploads can be preserved in the same case.

- Student remarks are recorded with the submission.

## GS Staff and Academic Coordinator handoffs

- GS Staff receives the submitted MOA.

- GS Staff explicitly forwards it to the Academic Coordinator.

- The Academic Coordinator marks the Practicum as in progress.

- The student receives the next-action stage.

- GS Staff receives the completion documents.

- GS Staff explicitly forwards completion documents to the Academic Coordinator.

- The Academic Coordinator verifies completion.

- The Academic Coordinator sends the status report to the Dean.

- Role restrictions prevent GS Staff from performing the Academic Coordinator’s decision.

- Role restrictions prevent the Academic Coordinator from skipping the GS Staff forwarding step.

## Missing-hours unusual case

- Submitting fewer than the required hours creates Hours Incomplete.

- The platform prevents completion while hours are insufficient.

- The Academic Coordinator can select Request additional certificates.

- A reason is required before returning the case.

- The reason becomes visible to the student.

- The student’s completion stage reopens.

- The student must upload a new additional PDF.

- The previous PDF cannot be reused as the new response.

- Earlier evidence remains in file history.

- Certificate-file count is recalculated from retained submissions.

- After sufficient hours are entered, the workflow resumes normally.

- This gives Practicum a genuine unusual-case resilience demonstration.

## Dean review, monitoring, and reporting

- The Dean receives the Practicum status report.

- The Dean can select Mark reviewed.

- The final status becomes Dean Reviewed.

- Every transition includes previous and new status values.

- Actions are tied to the signed-in account.

- Tasks are created for the next responsible role.

- Due dates and overdue states are supported.

- Staff can use board or table views.

- The Practicum report lists site, hours, document status, certificate count, and final status.

- Practicum counts appear on the dashboard.

- Messages and returns are stored as discussion records.

- Students see the newest message highlighted in green.

# B. Graduation completed functionality

## Eligibility discovery

- Graduation eligibility checks completed coursework.

- It checks missing and incomplete curriculum subjects.

- It checks Title Defense completion.

- It checks Proposal Defense completion.

- It checks Final Defense completion.

- Each research-stage check includes required documents.

- It includes panel-assignment completeness.

- It includes confirmed schedule status.

- It includes a passing defense result.

- It checks post-defense completion evidence.

- It checks Practicum only when the student belongs to a Practicum-required program.

- Non-Practicum programs correctly show Not Required.

- Students with unknown source data show Needs verification.

- Students who are not eligible do not appear as ordinary graduation candidates.

- A previously batched student who later becomes ineligible remains visible in the exception queue instead of disappearing.

Relevant implementation: [app.py (line 12148)](/Users/admin/Desktop/CAPSTONE-USLS-MVP/app.py:12148).

## Application-before-batch rule

- Fully eligible students appear under Academically Eligible — Awaiting Student Application.

- These students cannot be selected for a graduation batch.

- The student must submit the Graduation application/review-window PDF.

- Only after submission does the student move to Application Submitted — Ready for Batch Creation.

- Batch creation is rejected by the backend when no application PDF exists.

- The submitted PDF is clickable directly from the Kanban card.

- The PDF is also visible after selecting View student.

## Graduation review window

- The review window uses a school-year dropdown.

- The current school year is derived from the configured academic calendar.

- The present demo year is AY 2026-2027.

- Other configured school years remain visible.

- Non-current years are gray and disabled.

- The same active-year restriction is enforced on the student form.

- It is also enforced when GS Staff creates the batch.

- Backend validation prevents someone from bypassing the disabled UI.

## Graduation document unusual case

- GS Staff can inspect the initial submitted PDF.

- The Message / Return button is red.

- GS Staff can return the case directly to the student.

- A reason is required.

- GS Staff can check Have student resubmit document.

- Checking it resets Graduation Step 1.

- The previous file is removed as the active application.

- The previous file remains in the historical file list.

- The old PDF cannot be reused.

- A newer PDF must be uploaded.

- The student sees the staff’s exact message.

- The Request Center uses a white background.

- The newest discussion entry is green.

- The student’s corrected submission returns to For Review.

- After correction, the student becomes selectable for a batch again.

## Graduation Kanban and batch processing

The staged Kanban implements:

- Step 1 — Academically Eligible, awaiting application.

- Step 2 — Application submitted, ready for batch creation.

- Step 3 — Graduation batch created.

- Step 4 — Academic Coordinator coursework review.

- Step 5 — Research and Practicum validation.

- Step 6 — Endorsement preparation or revision.

- Step 7 — Dean review.

- Step 8 — Dean approved and ready for export.

- Exception queue for incomplete or returned cases.

Additional completed behavior includes:

- GS Staff can select individual students.

- GS Staff can select all visible students.

- Candidates can be filtered by program.

- Candidates can be filtered by completed-course cohort.

- A batch name is validated and saved.

- The active graduation school year is stored with the batch.

- Mixed-stage students cannot be processed through one invalid batch action.

- Other staff accounts see stages relevant to their roles.

- The Dean receives essentially the same Graduation workflow view.

## Role-specific review sequence

- GS Staff creates the batch.

- GS Staff forwards the batch to the Academic Coordinator.

- The Academic Coordinator checks coursework.

- Incomplete coursework routes back to GS Staff.

- Complete coursework routes to the Research Coordinator.

- The Research Coordinator validates research completion.

- Missing research evidence routes back to GS Staff.

- Incomplete required Practicum becomes a distinct exception.

- Successful validation returns the case to GS Staff.

- GS Staff prepares the endorsement list.

- GS Staff forwards it to the Dean.

- The Dean can approve or return the endorsement list.

- A Dean return requires a revision reason.

- Returned batches go back to GS Staff without losing the batch history.

- GS Staff can revise and resubmit them.

## Export and external boundary

- The Dean action is presented as Approve and prepare for export.

- Only Dean-approved candidates can be exported.

- Eligibility is recalculated again at export time.

- A candidate who is no longer eligible is excluded.

- The endorsed list downloads as CSV.

- The export creates an audit entry.

- The in-system status becomes Exported — Ready to Send.

- A small popup states that the portal did not send an email.

- The popup tells the Dean to email the CSV manually.

- It tells the Dean to wait for Registrar acknowledgement.

- The fake external-send endpoint has been removed.

- The portal does not falsely claim Registrar receipt.

Relevant export implementation: [app.py (line 7512)](/Users/admin/Desktop/CAPSTONE-USLS-MVP/app.py:7512).

## Reports and audit

- The Graduation report lists school year, coursework, research, Practicum, and endorsement status.

- Missing-requirements reporting identifies the exact missing items.

- Graduation candidate counts appear on the dashboard.

- Role-based tasks identify the next owner.

- Every batch action creates a timestamped transaction log.

- Comments, returns, file history, and status changes remain available.

# C. Withdrawal completed functionality

## Correct subject-level implementation

- Withdrawal applies to one selected subject.

- It does not withdraw the student from the graduate program.

- Only active enrolled subjects can be selected.

- The selected subject must belong to the signed-in student.

- The effective semester is derived from the official subject-enrollment row.

- The workflow stores the particular subject-enrollment identifier.

- Other subjects are not modified.

- The student’s standing remains Active.

- No PDF is required.

- A reason is required.

## Penalty-free window

- Withdrawal is available before classes begin.

- It remains available during the first seven calendar days of class.

- The deadline is derived from the semester start date.

- The student dropdown identifies eligible and closed subjects.

- The selected subject prominently shows Eligible until [date].

- A closed subject cannot be selected for submission.

- The submit button is disabled when no subject is eligible.

- The backend independently rejects a late forced request.

- Eligibility is determined from the submission date, so later reviewer action does not invalidate an on-time request.

- Missing semester dates create a Needs semester dates state instead of guessing.

Relevant implementation: [app.py (line 2525)](/Users/admin/Desktop/CAPSTONE-USLS-MVP/app.py:2525).

## Request, forwarding, and Dean decision

- The student submits a structured request.

- The request goes to GS Staff.

- GS Staff explicitly selects Record & forward to Dean.

- The request is not visible as a Dean action until GS Staff forwards it.

- The Dean sees the subject, reason, term, window, and deadline.

- The Dean can approve.

- The Dean can deny.

- Unsupported return behavior is blocked because it is not part of the confirmed Withdrawal BPM.

- A denial requires a reason.

- A denied case remains enrolled.

- The student remains Active.

- A denied case cannot proceed to subject tagging.

- A denied case is excluded from the export list.

## Explicit subject-tagging safeguard

- Dean approval does not immediately modify the enrollment.

- The approved status becomes Approved — Awaiting Subject Tag.

- GS Staff receives a task to perform the subject tag.

- GS Staff must select Tag student as withdrawn from subject.

- Export is blocked before this explicit action.

- The selected Official Offered Subject changes to Withdrawn.

- The corresponding course-monitoring projection returns to Not Started.

- Grade status becomes No Grade.

- Grade value is cleared.

- Term-taken evidence is removed.

- No failed, dropped, or adverse academic result is created.

- The internal WithdrawalApplication remains as the administrative audit record.

- Other enrolled subjects remain unchanged.

- The program-level standing remains Active.

Relevant implementation: [app.py (line 11841)](/Users/admin/Desktop/CAPSTONE-USLS-MVP/app.py:11841).

## Excel export and manual handoff

- Only Dean-approved and tagged withdrawals can enter the Excel export.

- GS Staff can select one or multiple tagged students.

- The workbook includes student, program, subject, semester, request date, deadline, Dean decision, reason, and status.

- It explicitly states No academic record / no grade impact.

- The in-system status becomes Exported — Ready to Send.

- A small popup states that no email was sent.

- It instructs GS Staff to email the workbook manually.

- It instructs GS Staff to wait for Registrar acknowledgement.

- The previous fake Confirm forwarded to Registrar action was removed.

- There is no fake Registrar reference.

## Student and staff visibility

- The student sees six numbered Withdrawal steps.

- The student sees the selected subject and recorded deadline after submission.

- The student sees Dean approval or denial.

- The student sees when GS Staff tags the subject.

- The student sees that the case entered the Excel list.

- The final step explains manual email and acknowledgement.

- GS Staff has board and table views.

- The report includes Withdrawal window, deadline, Dean decision, export status, academic-record effect, and current workflow status.

- Messages, task ownership, logs, and decision history are retained.

# D. Conceptual-framework modules already represented

## Module 1 — Student Progress Management: substantially implemented

- Consolidated student profile.

- Lifecycle stage.

- Program and curriculum data.

- Eligibility and readiness checks.

- Practicum, Withdrawal, and Graduation status cards.

- Student and staff views.

- Clear next step and next owner.

- Linked workflow records on the student profile.

## Module 2 — Case Status and Action Tracking: substantially implemented

- Structured submissions.

- Role-specific handoffs.

- Decision outcomes.

- Current owner.

- Next action.

- Timestamped status changes.

- Activity logs.

- Work queue tasks.

- Return and resubmission records.

- File histories.

## Module 4 — Case Monitoring and Follow-Up: partially implemented

- Due-dated tasks.

- Overdue-task flags.

- Risk recomputation.

- Return messages.

- Open and responded message states.

- Request Center discussions.

- Missing-evidence loops.

- Dashboard counts.

- Work Queue.

## Module 5 — Analytics and Decision Support: partially implemented

- Process counts.

- Stage distribution.

- Risk distribution.

- Tasks by owner.

- Pending and overdue task totals.

- At-risk reports.

- Missing-requirement reports.

- Workflow-specific reports.

- Filterable dashboards.

- Rule-based next-action recommendations.

## Module 6 — Policy and Case Guidance: partially implemented

- Deterministic eligibility rules.

- Policy text library.

- Source-field labels.

- Needs-verification states.

- Rule-based explanations.

- Final decisions remain restricted to authorized roles.

## Module 7 — Reporting and Dashboards: substantially implemented

- Practicum monitoring report.

- Withdrawal report.

- Graduation candidate report.

- Missing-requirement report.

- Open/overdue task report.

- Dashboard workflow counts.

- CSV report export.

- Graduation endorsement CSV.

- Withdrawal Excel workbook.

# Remaining 20% — required work

# Priority 0: proposal corrections before the final defense

## 1. Rewrite Withdrawal throughout the proposal

Update:

- Existing-system description.

- BPMN diagram.

- Conceptual-framework process wording.

- Process scope.

- Data scope.

- Milestone gate criteria.

- Functional requirements.

- Glossary.

- Appendix Withdrawal diagram.

- Any attrition or “monitoring stops” statements.

It must consistently say penalty-free withdrawal from one subject, not departure from the program.

## 2. Correct Graduation’s Registrar wording

Replace “sent to the Registrar and acknowledged” with:

- Exported by the Dean.

- Manually emailed outside the portal.

- Waiting for acknowledgement.

- No email or acknowledgement claimed by the prototype.

Update the Graduation BPMN, conceptual-framework output, milestone gate, and scenario descriptions.

## 3. Correct conceptual-framework KPI errors

The KPI pages contain internal label and explanation errors:

- The Module 3 scheduling KPI explanation refers to required checklist items instead of scheduling completeness.

- The Module 4 follow-up KPI explanation refers to scheduling cases.

- Module 5’s analytics KPI is mislabeled as “Monitoring and Follow-ups.”

- Its explanation discusses follow-up closure rather than analytics generation.

- “Reporting and Dashboardss” contains a typo.

- Table 3.9 is labeled “Module 6” even though it belongs to Module 7.

These should be corrected before the document is presented as a validated framework.

## 4. Update the diagrams with actual unusual-case loops

Add explicit diagram branches for:

- Practicum hours incomplete → additional certificates requested → new PDF → re-review.

- Graduation application incorrect → returned to student → Step 1 reset → corrected PDF → batch eligibility restored.

- Graduation Dean return → GS Staff revision → resubmission.

- Withdrawal Dean denial → selected subject remains enrolled.

- Withdrawal approval → GS Staff subject tag → Excel export → manual email outside the portal.

# Priority 1: remaining prototype functionality

## 5. Add structured Practicum schedule monitoring

The proposal requires schedule monitoring, but the current model does not store:

- Practicum start date.

- Practicum end date.

- Placement period.

- Company-specific periods.

- Hours completed per organization.

- Active, completed, or interrupted placement status.

- Schedule changes.

This is the clearest missing Practicum feature.

## 6. Replace file-count-only evidence with a confirmed checklist

The system currently counts submitted certificate PDF files. It does not establish whether one PDF contains one or several valid certificates.

The remaining work is:

- Confirm the exact required certificate types.

- Add a structured evidence checklist.

- Allow each item to be verified, returned, or marked unavailable.

- Record which organization and hours each certificate covers.

- Preserve document versions.

- Record the reviewer and verification timestamp.

- Avoid claiming that certificate content was automatically verified unless an approved extraction feature performs it.

## 7. Validate Practicum rules with stakeholders

Current prototype rules use:

- Basic units: 6.

- Major units: 9.

- Cognate units: 6.

- Total units: 21.

- Required hours: 200.

These values must be confirmed separately for MAPSY, DPSY, and MSGC. The remaining work should support program-specific configurations rather than assuming one rule applies to every permitted program.

## 8. Configure actual Graduation review-window dates

The current system limits selection to the active school year, but a full implementation should support:

- Review-window opening date.

- Closing date.

- School year.

- Staff-controlled open/closed status.

- Late submission policy.

- Reopened review window.

- Audit log for who changed the window.

- Behavior for students who were eligible but missed the window.

## 9. Confirm the official Graduation document checklist

The system already checks research evidence and the signed application, but the office must confirm:

- Whether Form 9 is always required.

- Whether Form 10 is always required.

- Whether Turnitin or editor certification is required for every program.

- Whether clearance documents are required.

- Whether documents expire or require the latest version.

- Whether the Graduation application has an official template.

- Which office verifies each item.

## 10. Confirm official export formats

Current outputs are technically valid, but institutional validation remains:

- Confirm Graduation CSV columns.

- Confirm Withdrawal Excel columns.

- Confirm official batch naming.

- Confirm whether signatures or certification blocks are required.

- Confirm whether a PDF version is also required.

- Confirm required file naming.

- Confirm whether separate lists are required by program.

- Confirm whether a cover email template is needed.

## 11. Decide how Registrar acknowledgement is represented

There are two valid options, and stakeholders must select one:

### Option A — Keep acknowledgement outside the prototype

- Portal stops at Exported — Ready to Send.

- Popup tells the responsible role to email manually.

- Proposal clearly says acknowledgement is external and not recorded.

### Option B — Record a manual acknowledgement signal

- Add Record Registrar acknowledgement.

- Require reference number, date received, receiving office, and optional attachment.

- Record who encoded it.

- Change status only after manual evidence is entered.

- Do not claim direct system integration.

The current project follows Option A. Do not add Option B unless the stakeholders approve it.

## 12. Clean stale internal policy wording

Some older policy/help text still describes Withdrawal as a closed exit or says monitoring stops. That text should be aligned with the new subject-level process so policy guidance cannot contradict the UI.

## 13. Add stronger process-specific analytics

The dashboard has counts and risk information, but the conceptual framework asks for deeper analytics. Remaining outputs include:

### Practicum

- Average time from MOA submission to approval.

- Average time to complete required hours.

- Number of incomplete-hours returns.

- Additional-certificate resubmission rate.

- Average Academic Coordinator review time.

- Cases waiting for Dean review.

### Graduation

- Eligible students awaiting application.

- Submitted applications awaiting batch creation.

- Average time per review stage.

- Number returned for incorrect documents.

- Coursework, research, and Practicum exception rates.

- Batch turnaround time.

- Dean return rate.

- Approved batches awaiting manual email.

### Withdrawal

- Requests submitted within the window.

- Late attempts blocked.

- Approval and denial rates.

- Average GS Staff forwarding time.

- Average Dean decision time.

- Approved cases awaiting subject tagging.

- Tagged cases awaiting export.

- Exported cases awaiting external acknowledgement.

## 14. Implement the proposal’s KPI measurements

The system contains the data for several KPIs but does not calculate the formal rates stated in the proposal.

Remaining measurements include:

- Role-permission test pass rate.

- Audit-event coverage rate.

- Required monitoring-field completion rate.

- Next-action ownership coverage.

- Follow-up closure logging rate.

- Analytics report-generation rate.

- Policy-response match rate.

- Agreed report availability rate.

Until these are calculated, 80% remains an expert assessment rather than a system-generated KPI.

## 15. Strengthen automatic escalation and closure

Generic overdue tasks exist, but the proposal expects:

- Process-specific aging thresholds.

- Automatic escalation owners.

- Escalation timestamps.

- Intervention records.

- Closure evidence.

- Resolution time.

- Reopened-case tracking.

# Priority 2: production and institutional readiness

These items are outside or beyond the current prototype scope but would be required before real deployment:

- Stakeholder UAT with GS Staff, Academic Coordinator, Research Coordinator, and Dean.

- Testing with anonymized real records.

- Data-quality reconciliation against official source records.

- Confirmed privacy and retention policy for uploaded PDFs.

- Malware scanning for uploads.

- Backup and recovery procedures.

- Production database deployment.

- Concurrency and duplicate-action protection.

- End-to-end browser tests.

- Accessibility audit.

- Performance testing with full student populations.

- Security and role-permission penetration testing.

- Formal migration plan for legacy statuses.

- Monitoring and error reporting.

- Optional Gmail integration, only if later approved.

- Optional Registrar integration, only if later approved.

- Institutional approval of exported templates and manual handoff procedures.

# What should not be added just to reach 100%

The remaining percentage should not be filled by violating the stated scope. The system should not:

- Replace AIMS.

- Encode official grades.

- Modify official transcripts.

- Perform Registrar graduation processing.

- Claim that an email was sent when it was not.

- Claim acknowledgement without evidence.

- Process accounting or payment.

- Let AI approve, deny, or endorse cases.

- Treat PDF upload as proof that document content is valid.

- Change the student’s entire standing for a subject-level withdrawal.

# Recommended defense statement

“Practicum, Graduation, and Subject Withdrawal are approximately 84% complete as functional Graduate School monitoring and coordination workflows. The implemented portion includes role-based submissions, eligibility checks, handoffs, decisions, unusual-case recovery, audit trails, task ownership, dashboards, reports, and controlled exports. The remaining work consists primarily of correcting proposal language, validating rules and official formats with stakeholders, adding structured Practicum schedule monitoring, formalizing KPI measurements, and deciding how external Registrar acknowledgement should be documented. Official Registrar processing and automated external email remain outside the prototype’s present scope.”