## Appendix T. Workplan

### Appendix T.1. CAP-IT1 Work Timeline  (80% target)

| Development |  |  | May |  |  |  | Jun |  |  |  |  | Jul |  |  |  | Aug |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Module | Activities | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 |
| 1 | User & Access Management | Design role-based access interface (login, role dashboards) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design RBAC database schema (users, roles, permissions) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Develop authentication and authorization prototype |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement authentication logic, role-permission enforcement, and access validation rules |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct access testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sprint review and RBAC validation with stakeholders |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Lifecycle & Milestone Management | Design lifecycle stage interface |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design lifecycle database structure (stages, milestones, timestamps) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Prototype stage transition logic and milestone prerequisite checks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement lifecycle progression engine |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Test stage gating and timestamp logging accuracy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sprint review of lifecycle logic and milestone flow |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Workflow Routing & Decision Management | Design structured workflow queue interface |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design decision log and routing database schema |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Prototype approve/revise/return decision pathways |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement workflow routing engine and ownership reassignment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct traceability and decision integrity testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sprint review on workflow clarity and ownership visibility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Document & Revision Management | Design checklist and document submission interface |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design document metadata schema |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Prototype document submission and revision tracking flow |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement revision logging and checklist validation engine |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct version traceability testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sprint review of document tracking accuracy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Scheduling & Coordination Management | Design scheduling request and availability interface |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design scheduling database |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Prototype defense scheduling logic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement scheduling coordination engine |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct scheduling validation & sprint review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Monitoring, Alerts & Intervention Engine | Design monitoring dashboard interface (risk indicators & alert views) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design monitoring database logic (threshold rules, time-in-stage computation, escalation mapping) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Prototype automated alert detection logic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement monitoring and escalation engine (threshold evaluation + intervention logging) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct alert accuracy testing (threshold validation & false-positive checks) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sprint review of intervention logging and escalation clarity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Analytics & Reporting | Design analytics dashboard layout (queue aging, bottleneck views, load metrics) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design analytics aggregation schema reporting mart tables & computed metrics) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement reporting queries and dashboard visualizations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct analytics validation testing (metric accuracy, aggregation consistency, cross-module data integrity) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sprint review on reporting accuracy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Database Audit | Design audit trail interface (activity log viewer & filtering tools) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Design append-only audit log schema (action logs, timestamp mapping, user-action trace) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Implement cross-module activity logging integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct audit integrity testing (log completeness, tamper resistance validation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sprint review on traceability coverage |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

### Appendix T.2. CAP-IT2 Work Timeline (20% target)

| Development |  |  | Aug |  | Sep |  |  |  | Oct |  |  |  | Nov |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Module | Activities | 24 | 31 | 7 | 14 | 21 | 28 | 5 | 12 | 19 | 26 | 2 | 9 | 16 | 23 |
| 9 | Evaluation Setup | Design structured usability and monitoring-interpretation evaluation instruments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct pilot evaluation session |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Finalize evaluation protocol for stakeholder sessions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Stakeholder Usability / UAT | Conduct structured UAT Session 1 (Lifecycle tracking, Workflow routing validation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct structured UAT Session 2 (Monitoring alerts, Analytics dashboards, Access Control or Audit validation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Consolidate findings Document usability gaps and interpretation inconsistencies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | Refinements (Iteration 1) | Implement UI clarity improvements (dashboard readability, queue labeling, milestone visualization) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Refine workflow routing flows and decision-state clarity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct full regression testing across Modules 1–8 (ensure refinements did not break monitoring, analytics, or access control logic) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 | Access Control or Audit Hardening | RBAC scoping improvements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Audit log coverage + integrity checks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Regression testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 | Reporting & Export Polish | Access Control or Audit Hardening |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Finalize export formats and endorsement-ready reporting outputs (PDF/CSV exports, summary report structure validation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 14 | Documentation Finalization | Integrate final implementation updates into Chapter 3 & Chapter 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Finalize User Guide and Admin Guide documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Clean appendix materials (BPMN, ERD, tables, architecture diagrams) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 15 | Final Demo + Defense Prep | Package final build for deployment demonstration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Conduct final defense rehearsal and structured system walkthrough |  |  |  |  |  |  |  |  |  |  |  |  |  |  |