- do research on topologies and pre work (?) on how to implement rag

- we should’ve learned the technology pre cap1

- we were planning to use notebook (reconsider this bc it has to be ideal for us)

- cannot use notebook without enterprise token (api)

- what technologies can we use as an alternative to notebook llm (check google ai studio)

- supposedly there are 20 million tokens that can be used for free sa google ai studio

- start on transactions first e.g. submitting documents, scheduling defenses, who adds new faculty

- there is a dedicated framework for documents

- gemini is not possible we will have a hard time he said that it’s expensive

- problem with rag: there are rag services that can’t handle long documents (thesis documents r long)

- langchain isn’t pwede for large files

- ai studio however does support large documents

- process model will tell us what transactions happen

- prioritize the list of transactions

- then use that data from the transactions so that we can do all the monitoring and analytics (not 100% sure abt this note kasi he also said we need data na?)

- every week dapat may bagong functionality

- no need to iterate the design

- in 2 weeks we need most of the transactions should be done na

- get list of transactions from bpmns then meet with sir de paula

- sir oli wants REAL data

- there has to be rag that is parallel to transactions

- devote 1 person to do all the rag elements, 3 people work on transactions

- nothing will work if the data is not there

- send sir the list of transactions

- typically 15 transactions in a business system

- we’ll be using python