USLS Graduate School — Lifecycle Monitoring & Analytics Platform

Stakeholder Review & Data Request  ·  Prepared for Sir Eddie De Paula

Build status: All 4 high-priority (P0) workflows are working; 10 of 22 documented transactions are functional. To move forward we need real data to replace our demo records and confirmation of the real USLS rules (we currently use placeholders).

A.  Data we need from you (to load real records)

- Monitoring sheets — the actual, populated AC Student Monitoring and Student Research Monitoring spreadsheets (we only have blank templates).

- Programs & curricula — subjects, units, and groupings (Basic / Major / Cognate / Comprehensive) per program; how many curriculum versions exist and how students are tagged.

- Faculty list — names, specialization, college, active status; and how panel availability is collected today.

- Academic terms — the current and recent AY/term calendar.

- Sample student journeys — a few real (anonymized) records spanning admission → coursework → research → graduation.

- Privacy boundary — which fields may we store/display, and which must be excluded (e.g. grades, evaluation comments)?

B.  Rules to confirm (we used placeholder values)

- LOA & residency — max LOA terms (we assumed 4), minimum residency, maximum years-to-finish, what pauses the clock, and who approves.

- Readmission — the real required return documents.

- Onboarding handoff — the real required intake checklist items.

- Defense lead-time — days of notice required before proposal / final / public defense (we assumed 14 days; 5 for public).

- Panel composition — members/roles for thesis vs dissertation vs practicum programs, plus eligibility / conflict rules and external-panel requirement.

- Milestone evidence — confirm required forms/evidence for Form 1, Form 4, Final Defense, and Completion match the current AY protocol.

- “At-risk” definition — what should actually flag a student as needing attention (time-in-stage thresholds? residency nearing limit?).

C.  To build the remaining transactions, we need to understand

- Defense results (Form 2 title; Forms 5/6/7/8 proposal & final) and revision categories; adviser designation (Form 3/3.1); practicum (hours, MOA, certs); withdrawal (reasons, approval); graduation endorsement & registrar hand-off; enrollment-standing signal and course-offering decisions; and follow-up/intervention closure.

D.  Reports & analytics — confirm what matters most

- Completion rate · attrition rate · average years-to-finish · residency tracking · subject-needs list · LOA list · graduation candidate list. (You previously emphasized the first four — please confirm and rank.)

Quick ask to paste in chat: the real AC + Research monitoring sheets, program/curriculum subject lists, the faculty/specialization list, the actual LOA/residency/defense-lead-time rules, and which reports you most want.

Transaction Coverage — Current Project

The platform implements 6 workflows: Student Handoff, Course Audit, Research Gate, Panel Matching, Defense Scheduling, LOA / Readmission. Legend: Done = its own workflow · Grouped = working, handled inside another related workflow · Not built = not yet implemented.

| # | Transaction (Table 1) | Priority | Status |
| --- | --- | --- | --- |
| 1 | Receive student data handoff → create GS record | P0 | Done |
| 2 | Compare onboarding records vs required items, set status | P1 | Grouped — Student Handoff |
| 3 | Match program/entry term to curriculum version | P1 | Not built |
| 4 | Confirm enrollment standing for the term | P1 | Not built |
| 5 | Compare enrolled subjects/class changes vs study plan | P1 | Not built |
| 6 | Map completed/current/missing subjects (course audit) | P1 | Done |
| 7 | Record course offering decision + final list | P1 | Not built — only demand computed |
| 8 | Compare LOA request vs residency rules, route Dean | P0 | Done |
| 9 | Send readmission request, update return-term status | P1 | Grouped — LOA / Readmission |
| 10 | Compare Form 1 vs title-defense requirements | P1 | Grouped — Research Gate |
| 11 | Match panel candidates (specialization/availability) | P0 | Done |
| 12 | Match dates across panel/adviser/student, confirm | P0 | Done |
| 13 | Record title defense result + next step (Form 2) | P1 | Not built |
| 14 | Send adviser designation request, record adviser (Form 3) | P1 | Not built |
| 15 | Record advising setup/change documents | P1 | Not built |
| 16 | Compare Form 4 vs defense readiness | P1 | Grouped — Research Gate |
| 17 | Record proposal/final defense result + revisions | P1 | Not built |
| 18 | Compare revision/completion vs clearance, mark complete | P1 | Grouped — Research Gate |
| 19 | Compare practicum evidence vs requirements | P1 | Not built |
| 20 | Send withdrawal request, update lifecycle status | P1 | Not built |
| 21 | Compare records vs graduation requirements, endorsement list | P1 | Not built |
| 22 | Record follow-up action / intervention + next-action | P1 | Not built |

Tally: 5 Done · 5 Grouped · 12 Not built  →  10 of 22 transactions have working functionality.  By priority: all 4 P0 done; 6 of 18 P1 functional.